Back Data Entry

The back data entry (BDE) is a process of capturing data from the paper master cards into the electronic systems retrospectively arranging from demographics details, routine visits which cover drug dispensation,appointments and adherence assessment.

 DATA ENTRY

Communicating with the Head of the Facility (refer to Stakeholders Communication SOP)
- Identifying total recent cumulative registered figures of that facility with reference from Technical site assessment SOP
- number of working days will be determined by information from Technical site assessment SOP
- Identifying a team to do the BDE
- Standard minimum target per day is 50 mastercards.
- Train the identified team on the system with emphasis on all the important aspects in regard to the system
- Setting up server for BDE (refer to server setup SOP)
- Create user account for Data entry clerks.
- Setting up the working environment
- supervise Data entry process
  Data clerks will need to do the following:
  - New registered- enter first visit and the last two visits
  - Transfer in - enter first visit on that facility and the last two visits.
  - Update outcomes according to the master card.
    - Transfer out
    - Patient died
    - Treatment stopped
  - supervisor checks for
    - Completeness of data (e.g patient visit)
    - inconsistencies (e.g outcomes,duplicates)
    - Missing data (eg missing mastercards,skipped ARV numbers)
    - produce a post deployment report
- Data Cleaning (refer to the data cleaning SOP)

COST ARRANGEMENTS
- Cost per mastercard is MK200
  - Part payments of mastercards shall be given to clerks before departure to site.
- Travel allowance is MK5000
- Accommodation and food allowance is MK15000
- Daily allowance (within Baobab/LIN offices or activities requiring flat rate) is MK10000
- Transport allowance is MK1000 per day for Clerks working within Baobab/LIN offices

TRANSPORT ARRANGEMENTS

- Baobab/LIN shall provide transportation for BDE clerks to and from site.
- Travel days should be separate from working days.( travel and return days)

ACCOMMODATION ARRANGEMENTS

Clerks shall find their own accommodation close to the site.